Coding Challenge System Q & A |MINUTES

Meeting date | Time 10*/15/2021 12:32 PM* to *12:52 PM*

Meeting location Heritage College C201

# Attendees

|  |  |  |
| --- | --- | --- |
| Abraham Getachew | Development Team |  |
| Alexander Dionne | Development Team |  |
| Allan McDonald | Project Owner |  |
| Arsen Hakobyan | Development Team |  |
| Emmanuelle Fontaine | Scribe |  |
| Nahom Haile | Development Team |  |
| Noah Loomis | Assistant Project Manager |  |
| Richard Chan | Project Manager |  |
| Zhaojiang Zhong | Development Team |  |

# Invited but Did Not Attend

N/A

# Subject

To discuss our current progress and what questions/concerns came to mind during our technical research

# Discussion Topics

* Overview of what we worked on so far
* Q & A
  + Teachers gatekeep their challenges
  + System availability (everyone or computer science students)
  + Mobile first
  + Heritage styling
* Multiple languages for one challenge
* Challenge visibility (open state)
* Test case setup
* Autosave and save button

# Decisions

|  |  |  |
| --- | --- | --- |
| D1 | The first language we are going to work on is python | Task #60 |
| D2 | Mobile is not a priority | User Story #84 |
| D3 | Heritage styling modification allowed (can make it wider) | User Story #84 |
| D4 | One user story where challenges can only have one language (higher priority) and a second one where challenges can have more than one language (lower priority) | Task #88  Task #90 |
| D5 | System availability regarding everyone or only the cs program was found to be irrelevant | User Story #40 |

# Actions

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| A1 | Emmanuelle, Alexander | Sending out the meeting minutes | Open | 10/15/2021 |
| A2 | Allan, Richard | Decide whether teachers can gatekeep their challenge | Open | Next meeting (date unknown) |
| A3 | Nahom | Send out commit email detailing when the sprint will start/end and what the deliverables will be | Open | 10/19/2021 |

# Follow up and next steps

We will send the commit email to Allan and Richard in the next two business days