CCS Project Review and Presentation|MINUTES

Meeting date | Time 02*/09/2022 9:54 AM* to 10:24 AM

Meeting location Heritage College B219

# Attendees

|  |  |  |
| --- | --- | --- |
| Alexander Dionne | Development Team |  |
| Arsen Hakobyan | Scribe |  |
| Christopher Elliott | Project Manager |  |
| Emmanuelle Fontaine | Development Team |  |
| Nahom Haile | Assistant Project Manager |  |
| Noah Loomis | Development Team |  |
| Zhaojiang Zhong | Development Team |  |

# Invited but Did Not Attend

Abraham Getachew Development Team

Allan McDonald Project Owner

# Subject

To discuss about the changes the team made during the refactor sprint and next steps for sprint 1.

# Discussion Topics

* Demonstration of our system
* When presenting/demoing:
  + Speak louder
  + Hide browser bookmarks and close unrelated tabs
  + Make sure to clear the test data. Put real data.
* Discussion about website responsiveness
* Discussion about testing
* New Questions for Allan:
  + Where should the Delete button be in Edit Challenge (Chris suggested it should be right beside the Update button)
  + What to include in the message that shows up after deleting a challenge (either the Title of a challenge or Challenge Id).
  + Should teachers be allowed to change a challenge language when there are already test cases and parameters?

# Decisions

|  |  |
| --- | --- |
| D1 | Testing should be a priority for sprint 1. Make more of them. |
| D2 | Fix CSS for mobile, but it is not a priority. |

# Actions

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| A1 | Nahom | Sending out the meeting minutes | Open | 02/09/2022 |
| A2 | Arsen | Questions for Allan:   * Ask Allan where to put delete button in Edit Challenge page? * Ask Allan what to include in the message that shows up after deleting a challenge (either the Title of a challenge or Challenge Id)? * Should teachers be allowed to change a challenge language when there are already test cases and parameters? | Open | Next meeting with Allan (date unknown) |

# Follow up and next steps

* Send meeting minutes to Chris.
* Retrospective on Monday, February 13th 2022.
* Meeting with Allan.