CCS Sprint 1|MINUTES

Meeting date | Time: 03*/16/2022 11:00AM* to 11:11 AM

Meeting location: Heritage College B219

# Attendees

|  |  |  |
| --- | --- | --- |
| Abraham Getachew | Assistant Project Manager |  |
| Allan McDonald | Project Owner |  |
| Alexander Dionne | Development Team |  |
| Arsen Hakobyan | Development Team |  |
| Christopher Elliott | Project Manager |  |
| Emmanuelle Fontaine | Scribe |  |
| Nahom Haile | Development Team |  |
| Noah Loomis | Development Team |  |
| Zhaojiang Zhong | Development Team |  |

# Invited but Did Not Attend

N/A

# Subject

Discuss the changes made during sprint 1 and the next steps for sprint 2

# Discussion Topics

* Student Home Page:
  + Recent Challenges table looks nice, but Allan would like to add a column for the difficulty level or colour coordinate the table
  + Change the design of the page to have tabs (All Challenges button is replaced with a tab and the Recent Challenges will be in a tab)
* Create/Edit Challenge:
  + Would like a prompt when selected Object to be the return type
  + Test case design is a bit awkward (could remove the Expected Result label)
  + Redesigning the page to have tabs

# Decisions

|  |  |
| --- | --- |
| D1 | Can close xUnit Tests User Story |
| D2 | Can close Delete a Challenge User Story |
| D3 | Redesign Create/Edit to use tabs (Testing Test Cases will be in one of those tabs) |
| D4 | Redesign Student Home page to use tabs |

# Actions

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| A1 | Emmanuelle | Sending out the meeting minutes | Open | 03/16/2022 |
| A2 | Abe | Send commit email by midnight | Open | 03/16/2022 |

# Follow up and next steps

* Send meeting minutes to Chris.
* Send commit email to client.
* Update backlog