CCS Sprint 2|MINUTES

Meeting date | Time: 04*/04/2022 11:36AM* to 11:55 AM

Meeting location: Heritage College B219

# Attendees

|  |  |  |
| --- | --- | --- |
| Abraham Getachew | Assistant Project Manager |  |
| Alexander Dionne | Development Team |  |
| Allan McDonald | Project Owner |  |
| Arsen Hakobyan | Development Team |  |
| Christopher Elliott | Project Manager |  |
| Emmanuelle Fontaine | Scribe |  |
| Nahom Haile | Development Team |  |
| Noah Loomis | Development Team |  |
| Zhaojiang Zhong | Development Team |  |

# Invited but Did Not Attend

N/A

# Subject

Discuss the changes made during sprint 2 and the next steps for maintenance team

# Discussion Topics

* Student Home Page:
  + Home page is using tabs
  + Recent challenges table feature complete
* Create/Edit Challenge:
  + Create/Edit challenges pages are using tabs
  + Testing test cases: Front end design complete
  + Replaced the “Required” column to “Name”
  + Adding/removing test cases and parameters, front end functionality
  + Add asterisks (\*) on the create challenge form
  + Testing result box is too small:
    - Put multiple lines for parameters
    - Combine test result and passed columns
* If Apache is being used for Judge0, we can try adding csdev to run the compiler
* Judge0 has to be on csdev, not uxdev

# Decisions

|  |  |
| --- | --- |
| D1 | Can close As a System Developer, I want to redesign the DB schema User Story |
| D2 | Can close As a Student, I want a main dashboard to navigate around. User Story |
| D3 | In the Create/Edit challenge page (under function Data), the test case parameters input boxes need better styling |
| D4 | Creating/editing a challenge needs to work on different paths (not just the happy path) when adding parameters and test cases |
| D5 | Add asterisks for required fields in the create challenge form |
| D6 | Find a better way to design the test cases testing results for parameters |
| D7 | In the create/edit challenge pages, combine test result and passed columns under “Testing Suite” tab |

# Actions

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| A1 | Nahom | Sending out the meeting minutes | Open | 04/04/2022 |
| A2 | Abe | Send email regarding Judge0 | Open | 04/04/2022 |

# Follow up and next steps

* Send meeting minutes to Chris and Allan.
* Send Judge0 email to Chris.
* Update backlog.